# Sprint Review and Retrospective
Nicholas Justus
CS 250
Date: 02/17/2025
## Applying Roles in the Scrum-Agile Team
Throughout this project, I took on multiple roles within the Scrum framework, each of which played a crucial part in the software development process.
Scrum Master: As the Scrum Master, I facilitated the Daily Scrum meetings, ensuring the team remained aligned with sprint goals. I also helped remove blockers and kept communication open between team members. One key takeaway was the importance of structured stand-ups, which kept the team focused and provided a way to resolve issues quickly.
Developer: When acting as a Developer, I collaborated closely with the Product Owner and Tester. I worked on implementing user stories and addressing bugs efficiently. Communication was critical, ensuring that I received clear acceptance criteria from the Product Owner and detailed bug reports from the Tester helped prevent rework.
Product Owner: As the Product Owner, I was responsible for refining user stories, prioritizing features, and making sure development aligned with business needs. This role required gathering feedback from stakeholders and adjusting requirements when necessary. Writing user stories with clear acceptance criteria made it easier for the development team to implement features correctly.
Tester: While serving as the Tester, I focused on verifying functionality, writing test cases, and communicating defects back to the Developer. This experience reinforced the importance of detailed user stories and acceptance criteria, as missing information led to unclear test cases. Collaborating with the Product Owner helped clarify expectations and improve testing accuracy.
Each role contributed to the success of the project by ensuring smooth collaboration, clear communication, and iterative feedback, all of which are essential in an Agile environment.

## Completing User Stories in an Agile SDLC
The Scrum-Agile approach allowed user stories to come to completion effectively because of its iterative nature and continuous feedback loops.
One of the biggest advantages of using Agile was the ability to adapt to changing requirements. For example, when implementing the Top Destinations feature, it became clear that additional filtering options were needed. Because Agile allows for flexible development, we could adjust the user story mid-sprint to include this enhancement.
Stand-up meetings played a significant role in completing user stories. By reviewing completed work, upcoming tasks, and blockers, the team was able to quickly align and adjust priorities.
Collaboration with the Product Owner was critical in refining user stories. Some initial user stories lacked detailed acceptance criteria, which made testing difficult. By iterating them and seeking feedback, the stories became more actionable, testable, and aligned with business goals.
Overall, the Agile SDLC helped ensure user stories were completed efficiently while maintaining flexibility to accommodate changes.

## Handling Interruptions and Changes in the Project
One of the strengths of Agile is its ability to handle interruptions and changes smoothly.
During the development of the trip filtering feature, there was a need to modify the way price sorting worked. Instead of waiting until the end of development, as would happen in a waterfall model, we immediately updated the backlog and refined the user story to reflect the change. This allowed the development to continue without major disruptions.
Frequent sprint reviews and backlog grooming sessions made it easier to reprioritize features and refine scope when necessary. This helped the team remain adaptive while staying on track with deadlines.
Agile also provided flexibility in testing. When an unexpected bug surfaced in the travel itinerary feature, testing and development worked together to address it within the same sprint, preventing delays.
These examples highlight how the Scrum-Agile approach helped manage changes without disrupting the overall workflow.

## Communication and Collaboration Among Team Members
Effective communication was essential throughout this project. Some key communication practices that worked well included:
- Daily Stand-ups: Provided a structured way for team members to discuss their progress, address blockers, and align priorities.
- Direct Communication with the Product Owner: When acceptance criteria were unclear, reaching out early prevented delays and misunderstandings.
- Structured Feedback Loops: Instead of waiting for end-of-sprint reviews, continuous check-ins ensured work was progressing in the right direction.
For example, when testing the trip booking feature, I realized that certain user inputs were not accounted for. By communicating this issue early, the development team could resolve it before it became a bigger problem.
By maintaining open communication and frequent collaboration, the team resolved issues quickly and delivered high-quality work.

## Evaluating Scrum-Agile Principles and Tools
Several Agile tools and Scrum principles were particularly effective in this project:
### Sprint Planning and Backlog Refinement:
- Prioritizing tasks before the sprint ensured that the team was always working on high-value features.
- Regular backlog grooming allows adjustments without disrupting ongoing development.
### Kanban Boards and Task Tracking:
- Visualizing progress using a task board (such as Jira or Trello) helped keep work organized.
- Seeing the status of tasks immediately made it easy to track completed and pending items.
### Sprint Reviews:
- Demoing features at the end of each sprint provided valuable stakeholder feedback.
- This iterative approach ensured that improvements could be made based on real-time insights.
These tools helped streamline workflows and ensure transparency within the team.

## Assessing the Effectiveness of the Scrum-Agile Approach
### Pros of Using Scrum-Agile for This Project:
- Flexibility: Allowed for refinement of requirements and adjustments to user stories without major delays.
- Faster Feedback: Continuous feedback loops helped resolve issues early.
- Improved Collaboration: Frequent communication prevented misalignment among team members.
- Iterative Development: Features were delivered in increments, making progress visible.
### Cons of Using Scrum-Agile for This Project:
- Frequent Changes Can Be Challenging: Constantly updating user stories required ongoing coordination.
- Time-Consuming Meetings: Daily stand-ups, sprint planning, and backlog grooming required frequent meetings.
- Risk of Scope Creep: Because Agile is flexible, there is a tendency for new features to be introduced mid-sprint, requiring strict backlog management.
### Was Scrum-Agile the Best Approach for SNHU Travel?
Yes, Scrum-Agile was the right choice for this project. Since travel applications require dynamic user interactions and evolving business needs, Agile’s flexibility allowed for continuous improvements and adaptation to changes. Had we used a Waterfall approach, changes would have been much harder to implement mid-development.
Despite some challenges, the benefits of Agile quick iterations, collaboration, and adaptability far outweighed the drawbacks for this project.

## Conclusion
The Scrum-Agile approach proved to be an effective framework for developing the SNHU Travel application. Each role within the Scrum team played a key part in the project’s success, from refining user stories to implementing and testing features. Agile tools and practices, such as sprint planning, stand-ups, and backlog refinement, kept the project organized and adaptable.
While Agile requires frequent communication and adjustments, its benefits and flexibility, collaboration, and iterative feedback made it the best choice for this project. Through this experience, I have gained a deeper understanding of Agile methodologies and their impact on software development.

## References
Beck, K., Beedle, M., Bennekum, A. v., Cockburn, A., Cunningham, W., Fowler, M., Grenning, J., Highsmith, J., Hunt, A., Jeffries, R., & Kern, J. (2001). Manifesto for Agile Software Development. Agile Alliance. https://agilemanifesto.org/
Pressman, R. S., & Maxim, B. R. (2020). Software engineering: A practitioner's approach (9th ed.). McGraw-Hill Education.
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The Definitive Guide to Scrum. Scrum.org & Scrum Inc. https://scrumguides.org/